PARTNER TRIAL EXPERIENCE

Unified Cyber Resilience &
MSP Command Centre

30-Day Scope of Work, Checklist & Success Outcomes Record

One platform. One agent. One service layer.

| Field | Partner / trial detail | Field | Partner / trial detail |
| --- | --- | --- | --- |
| Prepared for | [Partner legal name] | Prepared by | Soteria Cloud |
| Trial start | [YYYY-MM-DD] | Trial end | [YYYY-MM-DD] |
| Document ID | [TRIAL-SOW-PARTNER-YYYY-NN] | Version | 1.0 |
| Partner sponsor | [Name and title] | Soteria trial lead | [Name and title] |

Purpose: This controlled workbook defines the agreed trial scope, responsibilities, readiness gates, execution checklist, evidence requirements, measurable success outcomes and Day 30 decision. Complete it jointly and sign it before the trial is activated.

Important: Do not record passwords, API keys, recovery keys, tokens, customer secrets or unnecessary personal information in this document. Link to approved evidence repositories instead.

CONTROLLED PARTNER TEMPLATE  |  Save a partner-specific copy before completion

Confidential between Soteria Cloud and the named partner, subject to the executed confidentiality, privacy and commercial agreements.

# How to use this workbook

This document is both the trial scope and the operating record. Fields with a light yellow background are completed for the individual partner.

- Before activation: complete Sections 1-10, approve the readiness gate and sign the scope.

- During Days 1-30: update the weekly reviews, activity register, evidence register, issues and decisions.

- At Day 30: complete the success scorecard, partner assessment, final decision and transition or offboarding plan.

- After completion: retain the signed record and evidence references in the approved partner file.

Document precedence: This record does not replace a signed partner agreement, NDA, data-processing agreement, product terms, acceptable-use terms, quote or order. If there is a conflict, the executed agreement and approved commercial documents prevail.

## Status and result legend

| Code | Meaning | Use |
| --- | --- | --- |
| NS | Not started | No activity or evidence yet. |
| IP | In progress | Activity started but exit criteria are not complete. |
| P | Passed | Expected outcome achieved with acceptable evidence. |
| PC | Passed with conditions | Outcome achieved with agreed limitations or follow-up. |
| F | Failed | Expected outcome not achieved. |
| B | Blocked | Cannot proceed because a prerequisite or dependency is unresolved. |
| NA | Not applicable | Explicitly outside the agreed trial scope. |

# 1. Document control and approval

Establish the partner-specific controlled copy and record every approval or change.

| Field | Partner / trial detail | Field | Partner / trial detail |
| --- | --- | --- | --- |
| Partner legal name | [Complete] | Trading name | [Complete] |
| Document owner | [Complete] | Document status | [Draft / Approved / Closed] |
| Trial activation date | [YYYY-MM-DD] | Day 30 review date | [YYYY-MM-DD] |
| Commercial reference | [Quote / offer / approval ID] | Confidentiality reference | [NDA / agreement ID] |
| Data/privacy reference | [DPA / privacy approval ID] | Evidence repository | [Approved SharePoint / system link] |

## Approval record

| Approval role | Name and title | Decision | Date | Evidence / signature reference |
| --- | --- | --- | --- | --- |
| Partner executive sponsor | [Complete] | [Approve / reject] | [Date] | [Signature / email / approval link] |
| Partner technical lead | [Complete] | [Approve / reject] | [Date] | [Signature / email / approval link] |
| Soteria commercial owner | [Complete] | [Approve / reject] | [Date] | [Signature / email / approval link] |
| Soteria technical owner | [Complete] | [Approve / reject] | [Date] | [Signature / email / approval link] |
| Privacy/security owner, if required | [Complete] | [Approve / reject] | [Date] | [Approval reference] |

## Change control

| Version | Date | Change | Requested by | Approved by |
| --- | --- | --- | --- | --- |
| 1.0 | [Date] | Initial partner-specific scope | [Name] | [Name] |
| [ ] | [Date] | [Describe change] | [Name] | [Name] |
| [ ] | [Date] | [Describe change] | [Name] | [Name] |
| [ ] | [Date] | [Describe change] | [Name] | [Name] |

# 2. Parties, contacts and communication

Record the people authorised to make scope, technical and commercial decisions.

## Partner profile

| Field | Partner / trial detail | Field | Partner / trial detail |
| --- | --- | --- | --- |
| Legal name | [Complete] | Registration number | [Complete] |
| Primary location | [Complete] | Website/domain | [Complete] |
| Partner model | [MSP / reseller / IT provider / other] | Customer count band | [Complete] |
| Managed workload band | [Complete] | Current service model | [Complete] |

## Named contacts

| Organisation | Role | Name | Email / phone | Authority / responsibility |
| --- | --- | --- | --- | --- |
| Partner | Executive sponsor | [Complete] | [Complete] | Scope and final decision |
| Partner | Technical lead | [Complete] | [Complete] | Environment, deployment and testing |
| Partner | Operations/service lead | [Complete] | [Complete] | Workflow and service validation |
| Partner | Privacy/security contact | [Complete] | [Complete] | Data, access and security approval |
| Soteria Cloud | Trial lead | [Complete] | [Complete] | Coordination, evidence and reviews |
| Soteria Cloud | Technical lead | [Complete] | [Complete] | Configuration, guidance and escalation |
| Soteria Cloud | Commercial owner | [Complete] | [Complete] | Offer and post-trial path |
| Soteria Cloud | Support route | [Queue / team] | [Contact method] | Trial support and escalation |

## Communication and escalation

| Field | Partner / trial detail | Field | Partner / trial detail |
| --- | --- | --- | --- |
| Primary collaboration channel | [Teams / email / service desk / other] | Evidence repository | [Approved link] |
| Routine review cadence | [Day/time and attendees] | Support window | [Approved coverage] |
| Technical escalation route | [Queue / contact / process] | Commercial escalation route | [Contact / process] |
| Critical communication method | [Approved method] | Response expectations | [Reference approved agreement; do not invent SLA] |

# 3. Purpose, objectives and engagement principles

Confirm why the partner is running the trial and the operating outcome it needs to evaluate.

The purpose of the 30-day trial is to evaluate a partner-ready operating layer for selected cyber-resilience, endpoint, service-operation and SoteriMail workflows. It is designed to test fit through a bounded use case, measurable evidence and a controlled Day 30 decision.

## Partner objectives

### Select the objectives that apply

| Done | Checklist item | Owner | Due / completed | Evidence / notes |
| --- | --- | --- | --- | --- |
| ☐ | Reduce fragmented tools, consoles, policies or hand-offs. | [Name / role] | [Date] | [Link, ticket, screenshot or note] |
| ☐ | Standardise protection across selected customers or workloads. | [Name / role] | [Date] | [Link, ticket, screenshot or note] |
| ☐ | Validate recoverability rather than backup completion alone. | [Name / role] | [Date] | [Link, ticket, screenshot or note] |
| ☐ | Evaluate endpoint security, response or security-posture workflows. | [Name / role] | [Date] | [Link, ticket, screenshot or note] |
| ☐ | Evaluate vulnerability, patching, remote support or automation workflows. | [Name / role] | [Date] | [Link, ticket, screenshot or note] |
| ☐ | Assess multi-tenant visibility, delegated access and operational reporting. | [Name / role] | [Date] | [Link, ticket, screenshot or note] |
| ☐ | Evaluate Microsoft 365, collaboration, email or user-risk capabilities. | [Name / role] | [Date] | [Link, ticket, screenshot or note] |
| ☐ | Evaluate SoteriMail archive search, controlled recovery and support workflows. | [Name / role] | [Date] | [Link, ticket, screenshot or note] |
| ☐ | Validate onboarding, enablement, escalation and partner support. | [Name / role] | [Date] | [Link, ticket, screenshot or note] |
| ☐ | Build a repeatable service proposition for future partner customers. | [Name / role] | [Date] | [Link, ticket, screenshot or note] |
| ☐ | Evaluate technical, operational and commercial fit. | [Name / role] | [Date] | [Link, ticket, screenshot or note] |
| ☐ | Other objective defined by the partner. | [Name / role] | [Date] | [Link, ticket, screenshot or note] |

## Engagement principles

- Partner-first: the partner owns its customer relationship, service proposition and customer commitments.

- Outcome-led: success is measured through agreed operating outcomes and evidence, not a feature demonstration alone.

- Platform-transparent: enabled products, licences, regions, workloads, limitations and dependencies are recorded explicitly.

- Bounded and reversible: the trial uses an agreed environment, data set, workload scope and offboarding plan.

- No untested promises: observed trial RPO, RTO, detection, response or performance results are recorded as evidence, not converted into guarantees.

- Shared accountability: scope changes, blockers, risks and decisions are recorded when they occur.

# 4. Trial profile and use-case design

Define the real problem, selected environment and evidence that will make the trial useful.

| Field | Partner / trial detail | Field | Partner / trial detail |
| --- | --- | --- | --- |
| Trial problem statement | [What is difficult, fragmented, risky or slow today?] | Desired future state | [What should be easier or more controlled?] |
| Primary customer/workload context | [Use approved non-sensitive description] | Current tools/process | [Current state] |
| Trial environment | [Dedicated trial / approved test tenant / other] | Region / data location | [Approved region] |
| Enabled services/licences | [Record after technical validation] | Support model under evaluation | [Partner-managed / co-managed / other] |
| Day 1 begins when | Readiness gate is approved and access is issued | Date-delay rule | Recalculate trial dates in writing if prerequisites delay activation |

## Use-case register

| ID | Use case | Workload / tenant | Current baseline | Trial activity | Expected evidence | Priority |
| --- | --- | --- | --- | --- | --- | --- |
| UC-01 | [Primary use case] | [Approved scope] | [Baseline] | [Activity] | [Evidence] | [High] |
| UC-02 | [Optional secondary use case] | [Approved scope] | [Baseline] | [Activity] | [Evidence] | [Medium] |
| UC-03 | [Optional secondary use case] | [Approved scope] | [Baseline] | [Activity] | [Evidence] | [Low] |

Joint success statement: [By Day 30, the partner will be able to demonstrate __________ for __________ using __________, supported by the evidence recorded in this workbook.]

# 5. Selected capability scope

Select only the capabilities required for the agreed use cases. Listing a capability does not mean it is included; the selected licence, workload, tenant, region and commercial approval determine availability.

## 5.1 Multi-tenant command and control

| Select | Capability | Planned trial activity | Partner-specific target / evidence |
| --- | --- | --- | --- |
| ☐ | Tenant and customer hierarchy | Validate partner/customer structure and visibility. | [Target, result or evidence reference] |
| ☐ | Role-based access | Validate assigned roles and least-privilege access. | [Target, result or evidence reference] |
| ☐ | Delegated administration | Validate partner and customer administrative boundaries. | [Target, result or evidence reference] |
| ☐ | Policy configuration | Create and apply agreed trial policies. | [Target, result or evidence reference] |
| ☐ | Workload and service visibility | Review selected workloads, status and service state. | [Target, result or evidence reference] |
| ☐ | Alerts and activity | Validate alert visibility, ownership and audit context. | [Target, result or evidence reference] |
| ☐ | Operational reporting | Produce agreed trial status or outcome report. | [Target, result or evidence reference] |
| ☐ | Partner branding/options | Validate enabled branding or packaging options, if included. | [Target, result or evidence reference] |

## 5.2 Backup and recovery

| Select | Capability | Planned trial activity | Partner-specific target / evidence |
| --- | --- | --- | --- |
| ☐ | Physical workload protection | Protect an approved workstation or server. | [Target, result or evidence reference] |
| ☐ | Virtual workload protection | Protect an approved virtual workload. | [Target, result or evidence reference] |
| ☐ | Cloud/SaaS workload protection | Protect an approved cloud or SaaS workload. | [Target, result or evidence reference] |
| ☐ | Microsoft 365 protection | Protect selected Microsoft 365 data, where enabled. | [Target, result or evidence reference] |
| ☐ | Google Workspace protection | Protect selected Google Workspace data, where enabled. | [Target, result or evidence reference] |
| ☐ | Policy, schedule and retention | Apply and validate the agreed backup policy. | [Target, result or evidence reference] |
| ☐ | Storage configuration | Validate selected storage, encryption and retention options. | [Target, result or evidence reference] |
| ☐ | File/application recovery | Execute an approved granular recovery test. | [Target, result or evidence reference] |
| ☐ | System/workload recovery | Execute an approved system or workload recovery test. | [Target, result or evidence reference] |
| ☐ | Protected recovery workflow | Validate scanning, isolation or recovery controls where enabled. | [Target, result or evidence reference] |
| ☐ | Immutable/archive options | Validate selected immutability or archival controls. | [Target, result or evidence reference] |
| ☐ | Recovery evidence | Record elapsed time, result, integrity checks and limitations. | [Target, result or evidence reference] |

## 5.3 Disaster recovery and continuity

| Select | Capability | Planned trial activity | Partner-specific target / evidence |
| --- | --- | --- | --- |
| ☐ | Recovery environment | Prepare the approved cloud or test recovery environment. | [Target, result or evidence reference] |
| ☐ | Network configuration | Validate approved network, VPN or connectivity settings. | [Target, result or evidence reference] |
| ☐ | Runbook/orchestration | Create or review the selected recovery sequence. | [Target, result or evidence reference] |
| ☐ | Test failover | Execute a planned non-production failover test. | [Target, result or evidence reference] |
| ☐ | Failback | Validate the agreed failback approach where included. | [Target, result or evidence reference] |
| ☐ | Recovery priority | Validate workload order, dependencies and decision ownership. | [Target, result or evidence reference] |
| ☐ | Trial RPO/RTO observation | Measure observed results without creating an unapproved guarantee. | [Target, result or evidence reference] |
| ☐ | Continuity review | Record dependencies, gaps and the production-readiness recommendation. | [Target, result or evidence reference] |

## 5.4 Endpoint security, response and posture

| Select | Capability | Planned trial activity | Partner-specific target / evidence |
| --- | --- | --- | --- |
| ☐ | Antimalware/endpoint protection | Validate policy, status and test-safe detection workflow. | [Target, result or evidence reference] |
| ☐ | Endpoint detection and response | Validate selected EDR visibility and response workflow. | [Target, result or evidence reference] |
| ☐ | Extended detection and response | Validate selected cross-domain context where enabled. | [Target, result or evidence reference] |
| ☐ | Managed detection and response | Validate agreed MDR onboarding/escalation where included. | [Target, result or evidence reference] |
| ☐ | URL filtering | Validate selected policy and safe test cases. | [Target, result or evidence reference] |
| ☐ | Security posture | Review configured posture or risk indicators. | [Target, result or evidence reference] |
| ☐ | Vulnerability assessment | Identify and prioritise approved trial findings. | [Target, result or evidence reference] |
| ☐ | Device/peripheral control | Validate selected device-control policy. | [Target, result or evidence reference] |
| ☐ | Data-loss prevention | Validate approved non-sensitive test policy where enabled. | [Target, result or evidence reference] |
| ☐ | Data-protection mapping | Review selected data or protection visibility. | [Target, result or evidence reference] |
| ☐ | Generative-AI protection | Validate approved policy and safe test workflow where enabled. | [Target, result or evidence reference] |
| ☐ | Incident workflow | Validate alert ownership, escalation and evidence handling. | [Target, result or evidence reference] |

## 5.5 Endpoint management and RMM

| Select | Capability | Planned trial activity | Partner-specific target / evidence |
| --- | --- | --- | --- |
| ☐ | Hardware/software inventory | Validate inventory visibility for selected endpoints. | [Target, result or evidence reference] |
| ☐ | Patch management | Assess, approve, deploy or simulate selected patches. | [Target, result or evidence reference] |
| ☐ | Remote monitoring | Validate selected health, status or alert checks. | [Target, result or evidence reference] |
| ☐ | Remote support | Validate approved remote-support workflow. | [Target, result or evidence reference] |
| ☐ | Scripting/automation | Execute an approved bounded script or automation. | [Target, result or evidence reference] |
| ☐ | Scheduled tasks | Validate an approved recurring operational task. | [Target, result or evidence reference] |
| ☐ | Operational policy | Validate selected management policy and ownership. | [Target, result or evidence reference] |
| ☐ | Endpoint report | Produce an agreed operational or exception report. | [Target, result or evidence reference] |

## 5.6 Collaboration, email, user risk and data controls

| Select | Capability | Planned trial activity | Partner-specific target / evidence |
| --- | --- | --- | --- |
| ☐ | Email security | Validate selected email-security policy and workflow. | [Target, result or evidence reference] |
| ☐ | Collaboration security | Validate selected collaboration-protection workflow. | [Target, result or evidence reference] |
| ☐ | Microsoft 365 posture | Review selected Microsoft 365 posture indicators. | [Target, result or evidence reference] |
| ☐ | Security awareness | Validate selected awareness or user-risk workflow. | [Target, result or evidence reference] |
| ☐ | Email archiving | Validate selected archiving and retrieval workflow. | [Target, result or evidence reference] |
| ☐ | Data-loss controls | Validate approved non-sensitive test policy. | [Target, result or evidence reference] |
| ☐ | User-risk reporting | Review selected user-risk or training evidence. | [Target, result or evidence reference] |
| ☐ | Service escalation | Validate partner-to-Soteria escalation for an approved scenario. | [Target, result or evidence reference] |

## 5.7 SoteriMail

| Select | Capability | Planned trial activity | Partner-specific target / evidence |
| --- | --- | --- | --- |
| ☐ | Communication workspace | Validate mail, calendar, tasks and contacts as scoped. | [Target, result or evidence reference] |
| ☐ | Mailbox archive search | Search the approved mailbox scope. | [Target, result or evidence reference] |
| ☐ | Advanced filters and preview | Validate filter and preview workflow. | [Target, result or evidence reference] |
| ☐ | Restore request | Submit an approved restore request. | [Target, result or evidence reference] |
| ☐ | Target/overwrite selection | Validate permitted restore-target choices. | [Target, result or evidence reference] |
| ☐ | Queue tracking | Track request state and operational ownership. | [Target, result or evidence reference] |
| ☐ | Activity trace/audit | Review relevant search, restore, sync, mailbox, task or security events. | [Target, result or evidence reference] |
| ☐ | Microsoft identity readiness | Validate identity and mailbox prerequisites. | [Target, result or evidence reference] |
| ☐ | Identity linking | Validate approved identity-linking workflow. | [Target, result or evidence reference] |
| ☐ | Role-based access | Validate organisation and mailbox permissions. | [Target, result or evidence reference] |
| ☐ | TOTP two-factor authentication | Validate required second-factor access. | [Target, result or evidence reference] |
| ☐ | Outlook add-in | Validate archive search/recovery in Outlook where enabled. | [Target, result or evidence reference] |
| ☐ | Partner hierarchy/branding | Validate selected partner operations where configured. | [Target, result or evidence reference] |
| ☐ | Billing/statements | Validate selected operational output where configured. | [Target, result or evidence reference] |

## 5.8 MSP service operations and integration

| Select | Capability | Planned trial activity | Partner-specific target / evidence |
| --- | --- | --- | --- |
| ☐ | PSA/service-desk integration | Validate selected integration or handoff where enabled. | [Target, result or evidence reference] |
| ☐ | Workflow automation | Validate selected alert or service workflow. | [Target, result or evidence reference] |
| ☐ | Alert routing | Validate destination, ownership and escalation. | [Target, result or evidence reference] |
| ☐ | Usage/billing visibility | Review approved usage or billing information. | [Target, result or evidence reference] |
| ☐ | Onboarding workflow | Validate repeatable tenant/workload onboarding. | [Target, result or evidence reference] |
| ☐ | Support/escalation | Test an approved support journey. | [Target, result or evidence reference] |
| ☐ | Reporting/export | Produce agreed service or evidence output. | [Target, result or evidence reference] |
| ☐ | Partner service packaging | Record recommended production service scope. | [Target, result or evidence reference] |

# 6. Inclusions, exclusions, assumptions and commercial basis

Record the exact boundaries so the trial cannot be mistaken for a production service or unlimited evaluation.

## Included in the partner-specific trial

| Included item | Approved quantity / scope | Owner | Approval reference |
| --- | --- | --- | --- |
| Selected tenants or organisations | [Complete] | [Name] | [Reference] |
| Selected workloads/endpoints/mailboxes | [Complete] | [Name] | [Reference] |
| Enabled services/licences | [Complete] | [Name] | [Reference] |
| Storage/retention allocation | [Complete] | [Name] | [Reference] |
| Onboarding/configuration assistance | [Complete] | [Name] | [Reference] |
| Trial support and escalation | [Complete] | [Name] | [Reference] |
| Training/enablement sessions | [Complete] | [Name] | [Reference] |
| Other approved inclusion | [Complete] | [Name] | [Reference] |

## Default exclusions unless added above in writing

- Production-critical workloads, live disaster failover or customer-impacting changes.

- Customer tenants, personal information or confidential data without documented authority.

- Unsupported workloads, platforms, integrations or regions.

- Full production migration, long-term retention or services after trial expiry.

- Custom development outside the approved trial brief.

- Penetration testing, destructive testing, live malware or uncontrolled security simulations.

- Guaranteed RPO, RTO, detection, response, performance or commercial outcomes.

- A production SLA or support obligation not contained in an executed agreement.

- Automatic commercial conversion, renewal or production deployment.

## Commercial basis

| Select | Commercial option | Partner-specific detail | Approval reference |
| --- | --- | --- | --- |
| ☐ | No platform trial fee | [Eligibility, inclusions, limits and conditions] | [Commercial approval] |
| ☐ | Trial fee applies | [Amount, tax, due date and conditions] | [Quote/order] |
| ☐ | Credits/usage charges may apply | [Exact calculation and limit] | [Quote/order] |
| ☐ | Other arrangement | [Describe] | [Approval] |

Capability disclaimer: Availability depends on selected services, licences, workload types, tenant configuration, region and agreed trial scope. Final scope must be confirmed against the active Soteria Cloud quote and tenant configuration.

# 7. Data, security, access and offboarding controls

Agree how identities, evidence, data and installed components will be handled before access is issued.

## Data and security controls

| Done | Checklist item | Owner | Due / completed | Evidence / notes |
| --- | --- | --- | --- | --- |
| ☐ | Partner authority for each tenant, workload, mailbox and data set is documented. | [Name / role] | [Date] | [Link, ticket, screenshot or note] |
| ☐ | Only the minimum data required for the approved use case will be used. | [Name / role] | [Date] | [Link, ticket, screenshot or note] |
| ☐ | Data classification and prohibited-data categories are agreed. | [Name / role] | [Date] | [Link, ticket, screenshot or note] |
| ☐ | Personal information is handled under the approved privacy and data-processing terms. | [Name / role] | [Date] | [Link, ticket, screenshot or note] |
| ☐ | Least-privilege roles are assigned to named users. | [Name / role] | [Date] | [Link, ticket, screenshot or note] |
| ☐ | Multi-factor authentication is enabled where required. | [Name / role] | [Date] | [Link, ticket, screenshot or note] |
| ☐ | Passwords, tokens and secrets are exchanged only through approved secure methods. | [Name / role] | [Date] | [Link, ticket, screenshot or note] |
| ☐ | Test files, email and security scenarios are non-sensitive and non-destructive. | [Name / role] | [Date] | [Link, ticket, screenshot or note] |
| ☐ | Partner agrees where agents, connectors or add-ins may be installed. | [Name / role] | [Date] | [Link, ticket, screenshot or note] |
| ☐ | Logging, evidence access and retention responsibilities are agreed. | [Name / role] | [Date] | [Link, ticket, screenshot or note] |
| ☐ | Security or privacy incidents follow the approved escalation process. | [Name / role] | [Date] | [Link, ticket, screenshot or note] |
| ☐ | End-of-trial access revocation, data retention and component removal are defined. | [Name / role] | [Date] | [Link, ticket, screenshot or note] |

| Field | Partner / trial detail | Field | Partner / trial detail |
| --- | --- | --- | --- |
| Approved data classification | [Public / internal / confidential / restricted] | Prohibited data | [List] |
| Data locations | [Region/repository] | Evidence access | [Named roles] |
| Trial-data retention | [Period / agreement reference] | Deletion confirmation owner | [Name / role] |
| Agent/add-in removal owner | [Name / role] | Access revocation deadline | [Date/time] |

# 8. Success outcomes and acceptance criteria

Translate the partner’s objectives into measurable outcomes before the trial begins.

| ID | Outcome | Default evidence | Critical? | Partner-specific target / measure |
| --- | --- | --- | --- | --- |
| SO-01 | Trial environment and access are ready | Readiness checklist approved | Yes | [Define baseline, target and acceptance rule] |
| SO-02 | Selected workload or service is onboarded | Policy/status evidence | Yes | [Define baseline, target and acceptance rule] |
| SO-03 | Protection workflow operates as agreed | Job/service evidence over agreed observation window | Yes | [Define baseline, target and acceptance rule] |
| SO-04 | Recovery workflow is validated | Restore/failover result and integrity check | Yes | [Define baseline, target and acceptance rule] |
| SO-05 | Security/management workflow is validated | Alert, posture, patch, remote or response evidence | If selected | [Define baseline, target and acceptance rule] |
| SO-06 | Multi-tenant control is operationally usable | Role, hierarchy, policy and report evidence | Yes | [Define baseline, target and acceptance rule] |
| SO-07 | SoteriMail workflow is validated | Search/restore/activity/identity evidence | If selected | [Define baseline, target and acceptance rule] |
| SO-08 | Support and escalation are understood | Completed support journey or walkthrough | Yes | [Define baseline, target and acceptance rule] |
| SO-09 | Partner team can repeat core workflow | Partner-led demonstration or checklist | Yes | [Define baseline, target and acceptance rule] |
| SO-10 | Known limitations and dependencies are recorded | Issue, risk and decision registers | Yes | [Define baseline, target and acceptance rule] |
| SO-11 | Production scope can be estimated | Recommended scope and commercial inputs | Yes | [Define baseline, target and acceptance rule] |
| SO-12 | Partner experience meets agreed threshold | Partner assessment and weighted score | Yes | [Define baseline, target and acceptance rule] |

## Recommended overall trial-success rule

- All outcomes marked critical are Passed or Passed with Conditions.

- The agreed weighted or unweighted score meets the partner-specific threshold.

- No unresolved critical security, privacy or operational issue remains.

- Evidence references are sufficient to support the recorded result.

- The partner and Soteria Cloud complete the Day 30 review and final decision.

| Field | Partner / trial detail | Field | Partner / trial detail |
| --- | --- | --- | --- |
| Overall pass threshold | [Recommended: 80%, confirm before activation] | Maximum unresolved critical issues | [Recommended: 0] |
| Required critical outcomes | [List IDs] | Conditional-pass rule | [Define who approves and by when] |

# 9. Roles and responsibilities

Use the responsibility codes R = Responsible, A = Accountable, C = Consulted and I = Informed.

| Activity | Partner | Soteria Cloud | Required record / evidence |
| --- | --- | --- | --- |
| Approve scope and success criteria | A/R | A/R | Signed scope and approval record |
| Confirm tenant/workload authority | A/R | C | Authority reference |
| Provide accurate prerequisites | A/R | C | Readiness checklist |
| Create/enable trial tenant and services | C | A/R | Tenant/service record |
| Create named users and roles | R | R | Access/role evidence |
| Prepare trial workload/data | A/R | C | Use-case and data approval |
| Install agents/connectors/add-ins | R | R/C | Deployment evidence |
| Configure agreed policies | R/C | R/C | Policy evidence |
| Execute partner-side activities | A/R | C | Activity/test log |
| Provide enablement and technical guidance | C | A/R | Session record |
| Monitor trial and record issues | R | R | Weekly review/issues |
| Execute recovery/security tests | R | R/C | Test record and evidence |
| Protect credentials and customer data | A/R | A/R | Security controls |
| Approve scope changes | A | A | Change record |
| Evaluate commercial fit | A/R | R/C | Day 30 review |
| Complete transition or offboarding | R | R | Completion checklist |

## Escalation levels

| Level | Examples | Partner route | Soteria route | Record in |
| --- | --- | --- | --- | --- |
| Routine | Question, configuration, evidence request | [Contact] | [Support route] | Activity log |
| Blocking | Trial cannot proceed or test cannot complete | [Technical lead] | [Trial/technical lead] | Issue register |
| Critical | Security, privacy, data-loss or customer-impact concern | [Sponsor + security] | [Escalation route] | Incident process + issue register |
| Commercial | Offer, scope, price, expiry or conversion decision | [Sponsor] | [Commercial owner] | Decision/change log |

# 10. Pre-trial readiness and activation gate

Day 1 starts only after every mandatory prerequisite is complete or explicitly waived by an authorised owner.

## Commercial and governance readiness

| Done | Checklist item | Owner | Due / completed | Evidence / notes |
| --- | --- | --- | --- | --- |
| ☐ | Partner-specific scope, success criteria and dates are agreed. | [Name / role] | [Date] | [Link, ticket, screenshot or note] |
| ☐ | Commercial basis and trial limitations are approved. | [Name / role] | [Date] | [Link, ticket, screenshot or note] |
| ☐ | Confidentiality and applicable privacy/data terms are in place. | [Name / role] | [Date] | [Link, ticket, screenshot or note] |
| ☐ | Named executive, technical, operations and commercial owners are confirmed. | [Name / role] | [Date] | [Link, ticket, screenshot or note] |
| ☐ | Support and escalation routes are confirmed. | [Name / role] | [Date] | [Link, ticket, screenshot or note] |
| ☐ | Evidence repository and document permissions are ready. | [Name / role] | [Date] | [Link, ticket, screenshot or note] |

### Technical and operational readiness

| Done | Checklist item | Owner | Due / completed | Evidence / notes |
| --- | --- | --- | --- | --- |
| ☐ | Supported workloads, operating systems, versions and regions are confirmed. | [Name / role] | [Date] | [Link, ticket, screenshot or note] |
| ☐ | Trial tenant, hierarchy and licences/services are available. | [Name / role] | [Date] | [Link, ticket, screenshot or note] |
| ☐ | Connectivity, firewall, proxy, DNS, API or integration prerequisites are met. | [Name / role] | [Date] | [Link, ticket, screenshot or note] |
| ☐ | Identity, mailbox and administrator prerequisites are met where required. | [Name / role] | [Date] | [Link, ticket, screenshot or note] |
| ☐ | Named users, least-privilege roles and MFA are configured. | [Name / role] | [Date] | [Link, ticket, screenshot or note] |
| ☐ | Approved trial workload, mailbox, endpoint and non-sensitive test data are ready. | [Name / role] | [Date] | [Link, ticket, screenshot or note] |
| ☐ | Current state/baseline has been recorded. | [Name / role] | [Date] | [Link, ticket, screenshot or note] |
| ☐ | Backup, rollback or recovery safeguards for the trial environment are understood. | [Name / role] | [Date] | [Link, ticket, screenshot or note] |
| ☐ | Testing will not disrupt production or customer services. | [Name / role] | [Date] | [Link, ticket, screenshot or note] |
| ☐ | Meeting cadence, evidence collection and reporting process are scheduled. | [Name / role] | [Date] | [Link, ticket, screenshot or note] |

## Activation gate decision

| Gate question | Decision | Owner | Date | Condition / evidence |
| --- | --- | --- | --- | --- |
| All mandatory prerequisites complete? | [Yes / No / Waived] | [Name] | [Date] | [Evidence] |
| Scope technically valid? | [Yes / No] | [Technical owner] | [Date] | [Evidence] |
| Commercial basis approved? | [Yes / No] | [Commercial owner] | [Date] | [Approval] |
| Security/privacy acceptable? | [Yes / No / NA] | [Owner] | [Date] | [Approval] |
| Trial may activate? | [GO / NO-GO] | [Partner + Soteria] | [Date] | [Signed decision] |

# 11. 30-day execution plan

Use the phase gates to keep the trial focused on evidence rather than open-ended configuration.

| Phase | Timing | Objective | Key activities | Mandatory evidence / exit gate |
| --- | --- | --- | --- | --- |
| Prepare | Before Day 1 | Approve scope and readiness | Complete Sections 1-10; issue access after GO decision | Signed scope and activation gate |
| Discover | Day 1 | Align people and evidence | Kickoff; confirm use cases, baseline, targets and cadence | Kickoff record and final success statement |
| Configure | Days 1-5 | Prepare the operating environment | Tenant, roles, services, policies, agents, connectors and add-ins | Configuration evidence and Week 1 review |
| Operate | Days 6-10 | Validate normal workflows | Protection, monitoring, alerts, reports, onboarding and support | Operational evidence and exceptions |
| Recover | Days 11-15 | Validate recoverability/continuity | Approved restore, failover, integrity and elapsed-time tests | Test records and observed results |
| Secure & manage | Days 16-20 | Validate selected security/RMM/email workflows | Posture, vulnerability, patching, response, SoteriMail or user-risk activities | Workflow evidence and Week 3 review |
| Partner-led validation | Days 21-25 | Prove repeatability and fit | Partner executes core tasks; service and escalation walkthrough | Partner-led demonstration and gaps |
| Review & decide | Days 26-30 | Complete evidence and Day 30 decision | Score outcomes, agree findings, select transition/offboarding path | Signed final review and action plan |

## Meeting and evidence cadence

| Touchpoint | When | Required attendees | Agenda | Output |
| --- | --- | --- | --- | --- |
| Kickoff | [Day 1 / date] | [Names] | Scope, use cases, security, success, schedule | Kickoff record |
| Weekly review 1 | [Date] | [Names] | Readiness, configuration, blockers | Week 1 review |
| Weekly review 2 | [Date] | [Names] | Operation, recovery evidence | Week 2 review |
| Weekly review 3 | [Date] | [Names] | Security/RMM/SoteriMail evidence | Week 3 review |
| Weekly review 4 | [Date] | [Names] | Partner-led validation, open gaps | Week 4 review |
| Day 30 review | [Date] | [Names] | Scorecard, decision, transition/offboarding | Signed final outcome |

# 12. Day 1 kickoff record

Complete this record during the kickoff and close every ambiguity before configuration begins.

## Kickoff agenda

| Done | Checklist item | Owner | Due / completed | Evidence / notes |
| --- | --- | --- | --- | --- |
| ☐ | Introductions, decision authority and contact details confirmed. | [Name / role] | [Date] | [Link, ticket, screenshot or note] |
| ☐ | Purpose, problem statement and desired future state agreed. | [Name / role] | [Date] | [Link, ticket, screenshot or note] |
| ☐ | Use cases, workloads, tenant, data and exclusions confirmed. | [Name / role] | [Date] | [Link, ticket, screenshot or note] |
| ☐ | Enabled services/licences and capability availability confirmed. | [Name / role] | [Date] | [Link, ticket, screenshot or note] |
| ☐ | Success outcomes, targets, evidence and pass rule confirmed. | [Name / role] | [Date] | [Link, ticket, screenshot or note] |
| ☐ | Security, privacy, access and approved test methods confirmed. | [Name / role] | [Date] | [Link, ticket, screenshot or note] |
| ☐ | Execution plan, meeting cadence and evidence repository confirmed. | [Name / role] | [Date] | [Link, ticket, screenshot or note] |
| ☐ | Support, escalation, issue and change-control process confirmed. | [Name / role] | [Date] | [Link, ticket, screenshot or note] |
| ☐ | Transition and offboarding expectations confirmed. | [Name / role] | [Date] | [Link, ticket, screenshot or note] |
| ☐ | GO/NO-GO reconfirmed after kickoff. | [Name / role] | [Date] | [Link, ticket, screenshot or note] |

| Field | Partner / trial detail | Field | Partner / trial detail |
| --- | --- | --- | --- |
| Kickoff date/time | [Complete] | Facilitator | [Complete] |
| Attendees | [Names / roles] | Absentees / follow-up | [Complete] |
| Key decisions | [Complete] | Open questions | [Complete] |
| Scope changes | [None / reference change log] | Next checkpoint | [Date/time] |

Kickoff confirmation: [The partner and Soteria Cloud confirm that the agreed use cases, success criteria, responsibilities and trial dates remain valid. Decision: GO / NO-GO. Names/date: ________]

# 13.1 Week 1 - Foundation and configuration

Use this checklist throughout the week and complete the review record at the checkpoint.

## Weekly execution checklist

| Done | Checklist item | Owner | Due / completed | Evidence / notes |
| --- | --- | --- | --- | --- |
| ☐ | Trial tenant/hierarchy and selected services are available. | [Name / role] | [Date] | [Link, ticket, screenshot or note] |
| ☐ | Named users, roles and MFA are validated. | [Name / role] | [Date] | [Link, ticket, screenshot or note] |
| ☐ | Approved agents, connectors or add-ins are installed. | [Name / role] | [Date] | [Link, ticket, screenshot or note] |
| ☐ | Selected policies, schedules and retention settings are configured. | [Name / role] | [Date] | [Link, ticket, screenshot or note] |
| ☐ | Workloads/endpoints/mailboxes show the expected status. | [Name / role] | [Date] | [Link, ticket, screenshot or note] |
| ☐ | Baseline metrics and screenshots/reports are captured. | [Name / role] | [Date] | [Link, ticket, screenshot or note] |
| ☐ | Alert routing, support route and evidence repository are tested. | [Name / role] | [Date] | [Link, ticket, screenshot or note] |
| ☐ | Any configuration limitations are recorded. | [Name / role] | [Date] | [Link, ticket, screenshot or note] |
| ☐ | Partner technical lead receives an operational walkthrough. | [Name / role] | [Date] | [Link, ticket, screenshot or note] |
| ☐ | Week 1 exit gate is approved. | [Name / role] | [Date] | [Link, ticket, screenshot or note] |

## Weekly review record

| Field | Partner / trial detail | Field | Partner / trial detail |
| --- | --- | --- | --- |
| Review date | [Complete] | Overall status | [Green / Amber / Red] |
| Completed this week | [Summary] | Evidence produced | [References] |
| Measures observed | [Metrics / outcomes] | Issues / blockers | [References] |
| Scope / decision changes | [None / change IDs] | Partner feedback | [Summary] |
| Actions before next review | [Owner / due date] | Exit gate | [Pass / conditional / fail] |

# 13.2 Week 2 - Operate, protect and recover

Use this checklist throughout the week and complete the review record at the checkpoint.

## Weekly execution checklist

| Done | Checklist item | Owner | Due / completed | Evidence / notes |
| --- | --- | --- | --- | --- |
| ☐ | Agreed normal-operation workflows are executed. | [Name / role] | [Date] | [Link, ticket, screenshot or note] |
| ☐ | Protection jobs/services are observed for the agreed period. | [Name / role] | [Date] | [Link, ticket, screenshot or note] |
| ☐ | Exceptions and failed activities are investigated and recorded. | [Name / role] | [Date] | [Link, ticket, screenshot or note] |
| ☐ | Approved file/application recovery test is executed where selected. | [Name / role] | [Date] | [Link, ticket, screenshot or note] |
| ☐ | Approved system/workload or DR test is executed where selected. | [Name / role] | [Date] | [Link, ticket, screenshot or note] |
| ☐ | Observed elapsed time, integrity and limitations are recorded. | [Name / role] | [Date] | [Link, ticket, screenshot or note] |
| ☐ | Reports and evidence are stored in the approved repository. | [Name / role] | [Date] | [Link, ticket, screenshot or note] |
| ☐ | Partner participates in the recovery decision process. | [Name / role] | [Date] | [Link, ticket, screenshot or note] |
| ☐ | Open critical/major issues have owners and dates. | [Name / role] | [Date] | [Link, ticket, screenshot or note] |
| ☐ | Week 2 exit gate is approved. | [Name / role] | [Date] | [Link, ticket, screenshot or note] |

## Weekly review record

| Field | Partner / trial detail | Field | Partner / trial detail |
| --- | --- | --- | --- |
| Review date | [Complete] | Overall status | [Green / Amber / Red] |
| Completed this week | [Summary] | Evidence produced | [References] |
| Measures observed | [Metrics / outcomes] | Issues / blockers | [References] |
| Scope / decision changes | [None / change IDs] | Partner feedback | [Summary] |
| Actions before next review | [Owner / due date] | Exit gate | [Pass / conditional / fail] |

# 13.3 Week 3 - Secure, manage and extend

Use this checklist throughout the week and complete the review record at the checkpoint.

## Weekly execution checklist

| Done | Checklist item | Owner | Due / completed | Evidence / notes |
| --- | --- | --- | --- | --- |
| ☐ | Selected endpoint security/response workflow is validated. | [Name / role] | [Date] | [Link, ticket, screenshot or note] |
| ☐ | Selected posture/vulnerability/patching workflow is validated. | [Name / role] | [Date] | [Link, ticket, screenshot or note] |
| ☐ | Selected remote support or automation workflow is validated. | [Name / role] | [Date] | [Link, ticket, screenshot or note] |
| ☐ | Selected collaboration, email or user-risk workflow is validated. | [Name / role] | [Date] | [Link, ticket, screenshot or note] |
| ☐ | Selected SoteriMail identity, search, restore or activity workflow is validated. | [Name / role] | [Date] | [Link, ticket, screenshot or note] |
| ☐ | Alert ownership and escalation are tested. | [Name / role] | [Date] | [Link, ticket, screenshot or note] |
| ☐ | No destructive or unauthorised testing is performed. | [Name / role] | [Date] | [Link, ticket, screenshot or note] |
| ☐ | Partner operational feedback is recorded. | [Name / role] | [Date] | [Link, ticket, screenshot or note] |
| ☐ | Capability gaps and dependencies are recorded. | [Name / role] | [Date] | [Link, ticket, screenshot or note] |
| ☐ | Week 3 exit gate is approved. | [Name / role] | [Date] | [Link, ticket, screenshot or note] |

## Weekly review record

| Field | Partner / trial detail | Field | Partner / trial detail |
| --- | --- | --- | --- |
| Review date | [Complete] | Overall status | [Green / Amber / Red] |
| Completed this week | [Summary] | Evidence produced | [References] |
| Measures observed | [Metrics / outcomes] | Issues / blockers | [References] |
| Scope / decision changes | [None / change IDs] | Partner feedback | [Summary] |
| Actions before next review | [Owner / due date] | Exit gate | [Pass / conditional / fail] |

# 13.4 Week 4 - Partner-led validation and decision readiness

Use this checklist throughout the week and complete the review record at the checkpoint.

## Weekly execution checklist

| Done | Checklist item | Owner | Due / completed | Evidence / notes |
| --- | --- | --- | --- | --- |
| ☐ | Partner leads the agreed core operational workflow. | [Name / role] | [Date] | [Link, ticket, screenshot or note] |
| ☐ | Partner demonstrates the selected reporting/evidence workflow. | [Name / role] | [Date] | [Link, ticket, screenshot or note] |
| ☐ | Support and escalation route is understood. | [Name / role] | [Date] | [Link, ticket, screenshot or note] |
| ☐ | Outstanding tests are completed or explicitly closed. | [Name / role] | [Date] | [Link, ticket, screenshot or note] |
| ☐ | Issue, evidence, change and decision registers are current. | [Name / role] | [Date] | [Link, ticket, screenshot or note] |
| ☐ | Success outcomes are provisionally scored. | [Name / role] | [Date] | [Link, ticket, screenshot or note] |
| ☐ | Recommended production scope and prerequisites are drafted. | [Name / role] | [Date] | [Link, ticket, screenshot or note] |
| ☐ | Commercial inputs are complete without assuming conversion. | [Name / role] | [Date] | [Link, ticket, screenshot or note] |
| ☐ | Transition or offboarding requirements are prepared. | [Name / role] | [Date] | [Link, ticket, screenshot or note] |
| ☐ | Day 30 review pack is ready. | [Name / role] | [Date] | [Link, ticket, screenshot or note] |

## Weekly review record

| Field | Partner / trial detail | Field | Partner / trial detail |
| --- | --- | --- | --- |
| Review date | [Complete] | Overall status | [Green / Amber / Red] |
| Completed this week | [Summary] | Evidence produced | [References] |
| Measures observed | [Metrics / outcomes] | Issues / blockers | [References] |
| Scope / decision changes | [None / change IDs] | Partner feedback | [Summary] |
| Actions before next review | [Owner / due date] | Exit gate | [Pass / conditional / fail] |

# 14. Operating activity and test register

Record what was actually done. Use evidence links rather than embedding sensitive data.

| ID | Date/time | Activity / capability | Owner | Expected outcome | Actual outcome | Result | Evidence | Follow-up |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ACT-01 | [Date/time] | [Activity / capability] | [Owner] | [Expected] | [Actual outcome] | [P/PC/F/B] | [Evidence ref] | [Follow-up] |
| ACT-02 | [Date/time] | [Activity / capability] | [Owner] | [Expected] | [Actual outcome] | [P/PC/F/B] | [Evidence ref] | [Follow-up] |
| ACT-03 | [Date/time] | [Activity / capability] | [Owner] | [Expected] | [Actual outcome] | [P/PC/F/B] | [Evidence ref] | [Follow-up] |
| ACT-04 | [Date/time] | [Activity / capability] | [Owner] | [Expected] | [Actual outcome] | [P/PC/F/B] | [Evidence ref] | [Follow-up] |
| ACT-05 | [Date/time] | [Activity / capability] | [Owner] | [Expected] | [Actual outcome] | [P/PC/F/B] | [Evidence ref] | [Follow-up] |
| ACT-06 | [Date/time] | [Activity / capability] | [Owner] | [Expected] | [Actual outcome] | [P/PC/F/B] | [Evidence ref] | [Follow-up] |
| ACT-07 | [Date/time] | [Activity / capability] | [Owner] | [Expected] | [Actual outcome] | [P/PC/F/B] | [Evidence ref] | [Follow-up] |
| ACT-08 | [Date/time] | [Activity / capability] | [Owner] | [Expected] | [Actual outcome] | [P/PC/F/B] | [Evidence ref] | [Follow-up] |
| ACT-09 | [Date/time] | [Activity / capability] | [Owner] | [Expected] | [Actual outcome] | [P/PC/F/B] | [Evidence ref] | [Follow-up] |
| ACT-10 | [Date/time] | [Activity / capability] | [Owner] | [Expected] | [Actual outcome] | [P/PC/F/B] | [Evidence ref] | [Follow-up] |
| ACT-11 | [Date/time] | [Activity / capability] | [Owner] | [Expected] | [Actual outcome] | [P/PC/F/B] | [Evidence ref] | [Follow-up] |
| ACT-12 | [Date/time] | [Activity / capability] | [Owner] | [Expected] | [Actual outcome] | [P/PC/F/B] | [Evidence ref] | [Follow-up] |
| ACT-13 | [Date/time] | [Activity / capability] | [Owner] | [Expected] | [Actual outcome] | [P/PC/F/B] | [Evidence ref] | [Follow-up] |
| ACT-14 | [Date/time] | [Activity / capability] | [Owner] | [Expected] | [Actual outcome] | [P/PC/F/B] | [Evidence ref] | [Follow-up] |

# 15. Detailed test records

Use a detailed record for each material recovery, security, management, email or service-workflow test.

## Test record 1

| Field | Test detail | Field | Test detail |
| --- | --- | --- | --- |
| Test ID | [TEST-01] | Date/time | [Complete] |
| Capability/use case | [Complete] | Owner/witness | [Complete] |
| Objective | [What is being proved?] | Risk level | [Low / medium / high] |
| Preconditions | [Approved prerequisites] | Test data | [Non-sensitive description] |
| Expected result | [Acceptance rule] | Actual result | [Observed result] |
| Observed duration | [If relevant] | Integrity/validation | [How result was checked] |
| Result | [P / PC / F / B] | Evidence reference | [Link / ticket / report] |
| Issue / follow-up | [Complete] | Retest required | [Yes / No + date] |

## Test record 2

| Field | Test detail | Field | Test detail |
| --- | --- | --- | --- |
| Test ID | [TEST-02] | Date/time | [Complete] |
| Capability/use case | [Complete] | Owner/witness | [Complete] |
| Objective | [What is being proved?] | Risk level | [Low / medium / high] |
| Preconditions | [Approved prerequisites] | Test data | [Non-sensitive description] |
| Expected result | [Acceptance rule] | Actual result | [Observed result] |
| Observed duration | [If relevant] | Integrity/validation | [How result was checked] |
| Result | [P / PC / F / B] | Evidence reference | [Link / ticket / report] |
| Issue / follow-up | [Complete] | Retest required | [Yes / No + date] |

## Test record 3

| Field | Test detail | Field | Test detail |
| --- | --- | --- | --- |
| Test ID | [TEST-03] | Date/time | [Complete] |
| Capability/use case | [Complete] | Owner/witness | [Complete] |
| Objective | [What is being proved?] | Risk level | [Low / medium / high] |
| Preconditions | [Approved prerequisites] | Test data | [Non-sensitive description] |
| Expected result | [Acceptance rule] | Actual result | [Observed result] |
| Observed duration | [If relevant] | Integrity/validation | [How result was checked] |
| Result | [P / PC / F / B] | Evidence reference | [Link / ticket / report] |
| Issue / follow-up | [Complete] | Retest required | [Yes / No + date] |

## Test record 4

| Field | Test detail | Field | Test detail |
| --- | --- | --- | --- |
| Test ID | [TEST-04] | Date/time | [Complete] |
| Capability/use case | [Complete] | Owner/witness | [Complete] |
| Objective | [What is being proved?] | Risk level | [Low / medium / high] |
| Preconditions | [Approved prerequisites] | Test data | [Non-sensitive description] |
| Expected result | [Acceptance rule] | Actual result | [Observed result] |
| Observed duration | [If relevant] | Integrity/validation | [How result was checked] |
| Result | [P / PC / F / B] | Evidence reference | [Link / ticket / report] |
| Issue / follow-up | [Complete] | Retest required | [Yes / No + date] |

# 16. Evidence register

Every success outcome should point to evidence that another authorised reviewer can locate.

| ID | Date | Related item | Evidence type | Location/reference | Owner | Access/retention | Verification |
| --- | --- | --- | --- | --- | --- | --- | --- |
| EV-01 | [Date] | [Outcome/test/activity] | [Report/screenshot/log/ticket/notes] | [Approved link/reference] | [Owner] | [Access/retention] | [Verified by/date] |
| EV-02 | [Date] | [Outcome/test/activity] | [Report/screenshot/log/ticket/notes] | [Approved link/reference] | [Owner] | [Access/retention] | [Verified by/date] |
| EV-03 | [Date] | [Outcome/test/activity] | [Report/screenshot/log/ticket/notes] | [Approved link/reference] | [Owner] | [Access/retention] | [Verified by/date] |
| EV-04 | [Date] | [Outcome/test/activity] | [Report/screenshot/log/ticket/notes] | [Approved link/reference] | [Owner] | [Access/retention] | [Verified by/date] |
| EV-05 | [Date] | [Outcome/test/activity] | [Report/screenshot/log/ticket/notes] | [Approved link/reference] | [Owner] | [Access/retention] | [Verified by/date] |
| EV-06 | [Date] | [Outcome/test/activity] | [Report/screenshot/log/ticket/notes] | [Approved link/reference] | [Owner] | [Access/retention] | [Verified by/date] |
| EV-07 | [Date] | [Outcome/test/activity] | [Report/screenshot/log/ticket/notes] | [Approved link/reference] | [Owner] | [Access/retention] | [Verified by/date] |
| EV-08 | [Date] | [Outcome/test/activity] | [Report/screenshot/log/ticket/notes] | [Approved link/reference] | [Owner] | [Access/retention] | [Verified by/date] |
| EV-09 | [Date] | [Outcome/test/activity] | [Report/screenshot/log/ticket/notes] | [Approved link/reference] | [Owner] | [Access/retention] | [Verified by/date] |
| EV-10 | [Date] | [Outcome/test/activity] | [Report/screenshot/log/ticket/notes] | [Approved link/reference] | [Owner] | [Access/retention] | [Verified by/date] |
| EV-11 | [Date] | [Outcome/test/activity] | [Report/screenshot/log/ticket/notes] | [Approved link/reference] | [Owner] | [Access/retention] | [Verified by/date] |
| EV-12 | [Date] | [Outcome/test/activity] | [Report/screenshot/log/ticket/notes] | [Approved link/reference] | [Owner] | [Access/retention] | [Verified by/date] |
| EV-13 | [Date] | [Outcome/test/activity] | [Report/screenshot/log/ticket/notes] | [Approved link/reference] | [Owner] | [Access/retention] | [Verified by/date] |
| EV-14 | [Date] | [Outcome/test/activity] | [Report/screenshot/log/ticket/notes] | [Approved link/reference] | [Owner] | [Access/retention] | [Verified by/date] |

# 17. Issues, risks, dependencies and changes

Record problems early. A trial is valuable when it makes limitations and dependencies visible.

| ID | Description | Impact | Severity | Owner | Action / mitigation | Due | Status | Evidence / decision |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| IR-01 | [Issue/risk/dependency] | [Impact] | [Critical/high/medium/low] | [Owner] | [Action/mitigation] | [Due] | [Open/closed/accepted] | [Evidence/decision] |
| IR-02 | [Issue/risk/dependency] | [Impact] | [Critical/high/medium/low] | [Owner] | [Action/mitigation] | [Due] | [Open/closed/accepted] | [Evidence/decision] |
| IR-03 | [Issue/risk/dependency] | [Impact] | [Critical/high/medium/low] | [Owner] | [Action/mitigation] | [Due] | [Open/closed/accepted] | [Evidence/decision] |
| IR-04 | [Issue/risk/dependency] | [Impact] | [Critical/high/medium/low] | [Owner] | [Action/mitigation] | [Due] | [Open/closed/accepted] | [Evidence/decision] |
| IR-05 | [Issue/risk/dependency] | [Impact] | [Critical/high/medium/low] | [Owner] | [Action/mitigation] | [Due] | [Open/closed/accepted] | [Evidence/decision] |
| IR-06 | [Issue/risk/dependency] | [Impact] | [Critical/high/medium/low] | [Owner] | [Action/mitigation] | [Due] | [Open/closed/accepted] | [Evidence/decision] |
| IR-07 | [Issue/risk/dependency] | [Impact] | [Critical/high/medium/low] | [Owner] | [Action/mitigation] | [Due] | [Open/closed/accepted] | [Evidence/decision] |
| IR-08 | [Issue/risk/dependency] | [Impact] | [Critical/high/medium/low] | [Owner] | [Action/mitigation] | [Due] | [Open/closed/accepted] | [Evidence/decision] |
| IR-09 | [Issue/risk/dependency] | [Impact] | [Critical/high/medium/low] | [Owner] | [Action/mitigation] | [Due] | [Open/closed/accepted] | [Evidence/decision] |
| IR-10 | [Issue/risk/dependency] | [Impact] | [Critical/high/medium/low] | [Owner] | [Action/mitigation] | [Due] | [Open/closed/accepted] | [Evidence/decision] |
| IR-11 | [Issue/risk/dependency] | [Impact] | [Critical/high/medium/low] | [Owner] | [Action/mitigation] | [Due] | [Open/closed/accepted] | [Evidence/decision] |
| IR-12 | [Issue/risk/dependency] | [Impact] | [Critical/high/medium/low] | [Owner] | [Action/mitigation] | [Due] | [Open/closed/accepted] | [Evidence/decision] |

## Decision and scope-change log

| ID | Date | Decision/change | Reason | Impact on dates/scope/success | Approved by | Evidence |
| --- | --- | --- | --- | --- | --- | --- |
| DC-01 | [Date] | [Decision or change] | [Reason] | [Impact] | [Partner + Soteria] | [Reference] |
| DC-02 | [Date] | [Decision or change] | [Reason] | [Impact] | [Partner + Soteria] | [Reference] |
| DC-03 | [Date] | [Decision or change] | [Reason] | [Impact] | [Partner + Soteria] | [Reference] |
| DC-04 | [Date] | [Decision or change] | [Reason] | [Impact] | [Partner + Soteria] | [Reference] |
| DC-05 | [Date] | [Decision or change] | [Reason] | [Impact] | [Partner + Soteria] | [Reference] |
| DC-06 | [Date] | [Decision or change] | [Reason] | [Impact] | [Partner + Soteria] | [Reference] |
| DC-07 | [Date] | [Decision or change] | [Reason] | [Impact] | [Partner + Soteria] | [Reference] |
| DC-08 | [Date] | [Decision or change] | [Reason] | [Impact] | [Partner + Soteria] | [Reference] |

# 18. Final success outcomes scorecard

Complete this jointly before the Day 30 decision. A commercial decision must not overwrite the recorded technical result.

| ID | Outcome | Critical? | Baseline | Target | Final result | Status | Evidence | Owner / comments |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| SO-01 | Trial environment and access are ready | Yes | [Baseline] | [Target] | [Final result] | [P/PC/F/B/NA] | [Evidence ref] | [Owner/comments] |
| SO-02 | Selected workload or service is onboarded | Yes | [Baseline] | [Target] | [Final result] | [P/PC/F/B/NA] | [Evidence ref] | [Owner/comments] |
| SO-03 | Protection workflow operates as agreed | Yes | [Baseline] | [Target] | [Final result] | [P/PC/F/B/NA] | [Evidence ref] | [Owner/comments] |
| SO-04 | Recovery workflow is validated | Yes | [Baseline] | [Target] | [Final result] | [P/PC/F/B/NA] | [Evidence ref] | [Owner/comments] |
| SO-05 | Security/management workflow is validated | If selected | [Baseline] | [Target] | [Final result] | [P/PC/F/B/NA] | [Evidence ref] | [Owner/comments] |
| SO-06 | Multi-tenant control is operationally usable | Yes | [Baseline] | [Target] | [Final result] | [P/PC/F/B/NA] | [Evidence ref] | [Owner/comments] |
| SO-07 | SoteriMail workflow is validated | If selected | [Baseline] | [Target] | [Final result] | [P/PC/F/B/NA] | [Evidence ref] | [Owner/comments] |
| SO-08 | Support and escalation are understood | Yes | [Baseline] | [Target] | [Final result] | [P/PC/F/B/NA] | [Evidence ref] | [Owner/comments] |
| SO-09 | Partner team can repeat core workflow | Yes | [Baseline] | [Target] | [Final result] | [P/PC/F/B/NA] | [Evidence ref] | [Owner/comments] |
| SO-10 | Known limitations and dependencies are recorded | Yes | [Baseline] | [Target] | [Final result] | [P/PC/F/B/NA] | [Evidence ref] | [Owner/comments] |
| SO-11 | Production scope can be estimated | Yes | [Baseline] | [Target] | [Final result] | [P/PC/F/B/NA] | [Evidence ref] | [Owner/comments] |
| SO-12 | Partner experience meets agreed threshold | Yes | [Baseline] | [Target] | [Final result] | [P/PC/F/B/NA] | [Evidence ref] | [Owner/comments] |

## Overall score and disposition

| Measure | Agreed rule | Final result | Outcome |
| --- | --- | --- | --- |
| Critical outcomes | [Required IDs and rule] | [Complete] | [Pass / conditional / fail] |
| Overall score | [Threshold and weighting] | [___ %] | [Pass / conditional / fail] |
| Critical unresolved issues | [Maximum allowed] | [Count] | [Acceptable / unacceptable] |
| Evidence completeness | [Required standard] | [Complete / gaps] | [Acceptable / unacceptable] |
| Overall technical result | [Agreed rule] | [Complete] | [P / PC / F] |
| Commercial conversion | Separate business decision | [Complete] | [Proceed / extend / hold / close] |

# 19. Partner experience assessment

Rate each statement from 1 (strongly disagree) to 5 (strongly agree). Use NA where it was outside scope.

| Assessment statement | 1 | 2 | 3 | 4 | 5 | NA | Partner comments / evidence |
| --- | --- | --- | --- | --- | --- | --- | --- |
| The trial purpose and scope were clear. | ☐ | ☐ | ☐ | ☐ | ☐ | ☐ | [Comment] |
| Prerequisites and responsibilities were understandable. | ☐ | ☐ | ☐ | ☐ | ☐ | ☐ | [Comment] |
| The onboarding/configuration process was manageable. | ☐ | ☐ | ☐ | ☐ | ☐ | ☐ | [Comment] |
| The command-centre operating model reduced or clarified tool fragmentation. | ☐ | ☐ | ☐ | ☐ | ☐ | ☐ | [Comment] |
| Multi-tenant roles, policy and visibility fit our operating needs. | ☐ | ☐ | ☐ | ☐ | ☐ | ☐ | [Comment] |
| The selected protection and recovery workflows produced useful evidence. | ☐ | ☐ | ☐ | ☐ | ☐ | ☐ | [Comment] |
| The selected security and endpoint-management workflows fit our needs. | ☐ | ☐ | ☐ | ☐ | ☐ | ☐ | [Comment] |
| SoteriMail added operational value to our email/archive workflow. | ☐ | ☐ | ☐ | ☐ | ☐ | ☐ | [Comment] |
| Soteria Cloud enablement and technical guidance were useful. | ☐ | ☐ | ☐ | ☐ | ☐ | ☐ | [Comment] |
| Support and escalation ownership were clear. | ☐ | ☐ | ☐ | ☐ | ☐ | ☐ | [Comment] |
| Our team can repeat the selected workflows with acceptable assistance. | ☐ | ☐ | ☐ | ☐ | ☐ | ☐ | [Comment] |
| We can see a credible path to packaging or operating the service. | ☐ | ☐ | ☐ | ☐ | ☐ | ☐ | [Comment] |

| Field | Partner / trial detail | Field | Partner / trial detail |
| --- | --- | --- | --- |
| Most valuable outcome | [Partner response] | Biggest limitation | [Partner response] |
| Missing capability/workflow | [Partner response] | Enablement needed next | [Partner response] |
| Likelihood to proceed (0-10) | [Score and reason] | Reference/case-study interest | [No / maybe / yes; separate consent required] |

# 20. Day 30 review and final decision

Summarise what the trial proved, what it did not prove and the agreed next action.

| Field | Partner / trial detail | Field | Partner / trial detail |
| --- | --- | --- | --- |
| Day 30 review date | [Complete] | Facilitator | [Complete] |
| Attendees | [Names / roles] | Overall technical result | [Passed / conditional / failed] |
| What the trial proved | [Evidence-backed summary] | What the trial did not prove | [Limitations / out-of-scope items] |
| Unresolved risks/dependencies | [IDs and owners] | Recommended production scope | [Capabilities, workloads, tenants, support] |
| Required remediation | [Actions / owners / dates] | Commercial recommendation | [Proceed / extend / hold / close] |

## Final decision

| Select | Decision | Required next record |
| --- | --- | --- |
| ☐ | Proceed to commercial onboarding | Approved quote/order, production scope and onboarding plan |
| ☐ | Extend the trial | Written extension, revised scope, dates and success criteria |
| ☐ | Hold / nurture | Reason, owner, next review date and retention decision |
| ☐ | Close as no fit | Closeout reason, offboarding and evidence retention |
| ☐ | Technical success, commercial decision pending | Commercial owner and decision date |

Decision integrity: A technically successful trial does not create an automatic commercial commitment. A decision to stop or hold does not change the evidence recorded in the success scorecard.

# 21. Transition, extension or offboarding

Complete the checklist that matches the final decision.

## If proceeding to production

| Done | Checklist item | Owner | Due / completed | Evidence / notes |
| --- | --- | --- | --- | --- |
| ☐ | Production quote/order and commercial terms are approved. | [Name / role] | [Date] | [Link, ticket, screenshot or note] |
| ☐ | Final production tenants, workloads, services and licences are documented. | [Name / role] | [Date] | [Link, ticket, screenshot or note] |
| ☐ | Production data, privacy, security and access requirements are approved. | [Name / role] | [Date] | [Link, ticket, screenshot or note] |
| ☐ | Migration/onboarding plan, owners, dates and rollback are agreed. | [Name / role] | [Date] | [Link, ticket, screenshot or note] |
| ☐ | Support model, escalation, service window and operational ownership are agreed. | [Name / role] | [Date] | [Link, ticket, screenshot or note] |
| ☐ | Billing, usage, reporting and partner packaging are agreed. | [Name / role] | [Date] | [Link, ticket, screenshot or note] |
| ☐ | Partner enablement and customer-communication responsibilities are agreed. | [Name / role] | [Date] | [Link, ticket, screenshot or note] |
| ☐ | Trial environment/data is converted, retained or closed according to the approved plan. | [Name / role] | [Date] | [Link, ticket, screenshot or note] |

### If extending the trial

| Done | Checklist item | Owner | Due / completed | Evidence / notes |
| --- | --- | --- | --- | --- |
| ☐ | Extension reason and decision owner are recorded. | [Name / role] | [Date] | [Link, ticket, screenshot or note] |
| ☐ | New end date and review date are approved. | [Name / role] | [Date] | [Link, ticket, screenshot or note] |
| ☐ | Revised capability/workload scope is documented. | [Name / role] | [Date] | [Link, ticket, screenshot or note] |
| ☐ | Revised success criteria and evidence are agreed. | [Name / role] | [Date] | [Link, ticket, screenshot or note] |
| ☐ | Additional costs, licences, storage or support are approved. | [Name / role] | [Date] | [Link, ticket, screenshot or note] |
| ☐ | Security/privacy approval remains valid for the extension. | [Name / role] | [Date] | [Link, ticket, screenshot or note] |

### If holding or closing

| Done | Checklist item | Owner | Due / completed | Evidence / notes |
| --- | --- | --- | --- | --- |
| ☐ | Final evidence and outcome record are stored. | [Name / role] | [Date] | [Link, ticket, screenshot or note] |
| ☐ | Required exports are provided through an approved method. | [Name / role] | [Date] | [Link, ticket, screenshot or note] |
| ☐ | Partner and Soteria user access is revoked as agreed. | [Name / role] | [Date] | [Link, ticket, screenshot or note] |
| ☐ | Agents, connectors, add-ins or integrations are removed or disabled as agreed. | [Name / role] | [Date] | [Link, ticket, screenshot or note] |
| ☐ | Trial workloads, data, storage and tenant are retained or deleted under the approved terms. | [Name / role] | [Date] | [Link, ticket, screenshot or note] |
| ☐ | Open support cases, issues and risks are closed, transferred or accepted. | [Name / role] | [Date] | [Link, ticket, screenshot or note] |
| ☐ | Retention/deletion confirmation is recorded. | [Name / role] | [Date] | [Link, ticket, screenshot or note] |
| ☐ | Any future follow-up date and owner are recorded. | [Name / role] | [Date] | [Link, ticket, screenshot or note] |

| Field | Partner / trial detail | Field | Partner / trial detail |
| --- | --- | --- | --- |
| Selected path | [Production / extension / hold / close] | Completion owner | [Name / role] |
| Target completion date | [Date] | Evidence/closeout link | [Reference] |
| Data retention/deletion result | [Complete] | Access revocation result | [Complete] |
| Component removal result | [Complete] | Outstanding action | [Owner / due date] |

# 22. Acknowledgement and sign-off

The parties acknowledge the recorded scope, evidence, outcome and next action.

Acknowledgement: The signatories confirm that this document fairly records the agreed trial scope, material changes, completed activities, evidence references, known limitations, final success outcome and selected transition or offboarding path. Signatures do not replace any required commercial, confidentiality, privacy, licensing or production-service agreement.

| Party / role | Name and title | Signature / approval reference | Date |
| --- | --- | --- | --- |
| Partner executive sponsor | [Complete] | [Sign / reference] | [Date] |
| Partner technical lead | [Complete] | [Sign / reference] | [Date] |
| Soteria trial lead | [Complete] | [Sign / reference] | [Date] |
| Soteria commercial owner | [Complete] | [Sign / reference] | [Date] |
| Additional approver, if required | [Complete] | [Sign / reference] | [Date] |

## Document closure

| Field | Partner / trial detail | Field | Partner / trial detail |
| --- | --- | --- | --- |
| Final status | [Closed - proceed / extend / hold / no fit] | Closed date | [Date] |
| Final controlled copy | [Repository link] | Evidence repository | [Repository link] |
| Next owner | [Name / role] | Next review date | [Date / NA] |

End of controlled partner trial record.